**DeepSee C01 Group 6 Sprint Retrospective:**

**What was completed:**

* Improved MVP
* Made significant progress on app drawer
* Refactored and restructured modules for improved modifiablity
* Implemented basic homescreen
* Researched internal API’s for features (contacts list, etc)
* Laid foundations for widget support
* Implemented shortcuts

**What went well:**

* Significantly increased velocity from last sprint
* Internal structure (Using activities vs fragments) has been updated to be more modular and easier to handle
* Many features now have baseline implementation
* Significantly closer to end-product
* More interesting features (app suggestion, etc) have been discussed and planned for product improvement, distinguishing our product from other alternatives in the market
* Team cohesion and Pair Programming significantly improved productivity

**What went poorly:**

* Schedule mismatch across team members led to reimplementation of features
* Certain external (OS related) features/API’s have been recently deprecated/changed and this must be accommodated for
* Synchronizing version control variables (gitignore caused issues) between members
* Projects from other courses (“bad time management”) reduced teams ability to work and meet for standup

**What to improve and next steps:**

* Be less busy
* Synchronize pairs within team to reduce reimplementation of features and simplify integration
* Have standups more often (strive for daily)